SHEPHERD CONNECT Annual Operating Cost Report 2025 · 2,000 Users · WhatsApp Business API Enabled Safe. Known. Celebrated.

RCCG City of David Prepared: May 2026 · Confidential — Internal budget planning only

| Year 1 Annual | Year 2 Annual | Year 3 Annual | 3-Year Total |
| --- | --- | --- | --- |
| $10,709.78 | $11,227.72 | $10,629.50 | $32,567.01 |
| Recurring | Recurring | Recurring | Excl. upfront buffer |

Yellow/editable cells — all figures in this document can be updated directly in Word.

1.  Planning Assumptions

All cost figures are derived from the baseline assumptions below. Change any value in the table to see how it affects the rest of the document.

| Parameter | Value | Notes |
| --- | --- | --- |
| Total registered users | 2,000 | All roles — parents, teachers, admins, attendants |
| Active parent accounts | 800 | Accounts that receive SMS / Email / WhatsApp |
| Average children per family | 2 | Drives check-in volume calculation |
| Sunday services per month | 4 | Standard; some months have 5 |
| Service attendance rate | 70% | ≈ 560 families · 1120 children per service |
| Monthly check-in events | 4,480 | Children checked in across all Sundays |
| WhatsApp API | ENABLED ✓ | Meta-approved via Termii BSP — apply at api.termii.com |
| PAYG buffer (Termii) | 20% on top | Reserve credit to prevent mid-month disruption |
| Upfront Termii pre-load | 2 months | Safety credit purchased on go-live day |
| Usage growth — Year 2 | 5% | Conservative congregation growth estimate |
| Usage growth — Year 3 | 5% + 10% discount | Termii volume discount above ~5,000 SMS/month |

2.  Service Rate Card

| Service | Channel | Unit | Rate (USD) | Rate (NGN est.) |
| --- | --- | --- | --- | --- |
| Replit Core | Platform / Hosting | per month | $18.00 | ₦29,160 |
| Replit Reserved VM (1 vCPU / 1 GB) | Compute | per month | $10.00 | ₦16,200 |
| Termii SMS | SMS notification | per message | $0.04 | ₦65 |
| Termii Email | Email notification | per email | $0.01 | ₦16 |
| Termii WhatsApp | WhatsApp Business | per message | $0.07 | ₦113 |
| Custom domain | Annual renewal | per year | $15.00 | ₦24,300 |

⚠  WhatsApp rate reflects Meta's Nigeria-destination utility/marketing conversation rate via Termii. Volume discount available above 5,000 SMS/month.

3.  Year 1 — Detailed Cost Breakdown

| Monthly Cost | Annual Cost | First-Year Total | Annual per User |
| --- | --- | --- | --- |
| $892.48 | $10,709.78 | $12,436.25 | $5.35 |
| Recurring | 12 months | Incl. upfront buffer | Per registered user |

3.1 Platform — Replit

| Item | Monthly | Annual | Notes |
| --- | --- | --- | --- |
| Replit Core (subscription) | $18.00 | $216.00 | Includes PostgreSQL, 50 GB storage, 3 deployments |
| Reserved VM — 1 vCPU / 1 GB RAM | $10.00 | $120.00 | Always-on; handles ~500 concurrent users |
| Platform Sub-total | $28.00 | $336.00 |  |

3.2 Termii — SMS Notifications

| SMS Type | Msgs/Month | Rate | Monthly | Annual |
| --- | --- | --- | --- | --- |
| Check-in alert (per child arrival) | 4,480 | $0.04 | $179.20 | $2,150.40 |
| Check-out alert (per pick-up) | 4,480 | $0.04 | $179.20 | $2,150.40 |
| Emergency broadcast (all parents) | 1,600 | $0.04 | $64.00 | $768.00 |
| Admin broadcast (all parents) | 800 | $0.04 | $32.00 | $384.00 |
| OTP delegate checkout | 224 | $0.04 | $8.96 | $107.52 |
| SMS Sub-total | 11,584 |  | $463.36 | $5,560.32 |

3.3 Termii — Email Notifications

| Email Type | Emails/Month | Rate | Monthly | Annual |
| --- | --- | --- | --- | --- |
| Shepherd Reports (appraisals) | 1,600 | $0.01 | $16.00 | $192.00 |
| General notification emails | 1,600 | $0.01 | $16.00 | $192.00 |
| Email Sub-total | 3,200 |  | $32.00 | $384.00 |

3.4 Termii — WhatsApp Business API ✓ Enabled

Delivered via Termii's Meta-approved BSP agreement. Billed per 24-hour conversation window per user.

| WhatsApp Type | Msgs/Month | Rate | Monthly | Annual |
| --- | --- | --- | --- | --- |
| Check-in & check-out alerts | 1,600 | $0.07 | $112.00 | $1,344.00 |
| Shepherd Report (monthly) | 800 | $0.07 | $56.00 | $672.00 |
| Admin & emergency broadcasts | 800 | $0.07 | $56.00 | $672.00 |
| WhatsApp Sub-total | 3,200 |  | $224.00 | $2,688.00 |

3.5  Year 1 — Full Annual Summary

| Cost Category | Monthly (USD) | Annual (USD) | % of Total |
| --- | --- | --- | --- |
| Replit Core | $18.00 | $216.00 | 2.0% |
| Replit Reserved VM | $10.00 | $120.00 | 1.1% |
| Termii SMS | $463.36 | $5,560.32 | 51.9% |
| Termii Email | $32.00 | $384.00 | 3.6% |
| Termii WhatsApp | $224.00 | $2,688.00 | 25.1% |
| PAYG Buffer (20% on Termii) | $143.87 | $1,726.46 | 16.1% |
| Custom domain | $1.25 | $15.00 | 0.1% |
| ANNUAL RECURRING TOTAL | $892.48 | $10,709.78 | 100% |
| One-time upfront Termii pre-load (2 months) | — | $1,726.46 | — |
| FIRST-YEAR TOTAL (incl. pre-load) | — | $12,436.25 | — |

3.6  Pay-As-You-Go (PAYG) — Top-Up Guide

| Scenario | Action | Recommended Top-Up |
| --- | --- | --- |
| Normal month | No action. Balance auto-deducted. | — |
| High-attendance Sunday | Monitor dashboard. Top up if balance < 1× monthly buffer. | $359.68 |
| Emergency broadcast month | Pre-load extra credit before any major church event. | $719.36 |
| Balance drops below buffer | Top up immediately to avoid missed notifications. | $863.23 |
| Annual budget cycle | Review actual vs estimated. Adjust and reforecast. | 2 months = $1,726.46 |

💡  Set a Termii low-balance alert at $863.23. Top-up bundles: $10 / $25 / $50 / $100 / $200. Unused credit rolls over with no expiry.

4.  Three-Year Cost Projection

Year 2 assumes 5% growth in active users and messaging volume. Year 3 applies a further 5% growth plus a 10% Termii volume discount (available once monthly SMS consistently exceeds 5,000 messages).

| Year 1 | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- |
| $10,709.78 | $11,227.72 | $10,629.50 | $32,567.01 |
| Annual recurring | +5% usage | +5% & −10% discount | Recurring total |

Monthly Cost by Year

| Cost Item | Yr 1 Monthly | Yr 2 Monthly | Yr 3 Monthly |
| --- | --- | --- | --- |
| Replit Core | $18.00 | $18.00 | $18.00 |
| Reserved VM (1 vCPU / 1 GB) | $10.00 | $10.00 | $10.00 |
| Termii SMS | $463.36 | $486.53 | $459.77 |
| Termii Email | $32.00 | $33.60 | $31.75 |
| Termii WhatsApp | $224.00 | $235.20 | $222.26 |
| PAYG Buffer (20%) | $143.87 | $151.07 | $142.76 |
| Custom domain | $1.25 | $1.25 | $1.25 |
| Monthly Total | $892.48 | $935.64 | $885.79 |
| Annual Total | $10,709.78 | $11,227.72 | $10,629.50 |

Annual Overview — 3-Year Summary

| Year | Platform | Termii (all) | Buffer | Domain | Annual | Cumulative |
| --- | --- | --- | --- | --- | --- | --- |
| Year 1 | $336.00 | $8,632.32 | $1,726.46 | $15.00 | $10,709.78 | $10,709.78 |
| Year 2 | $336.00 | $9,063.94 | $1,812.79 | $15.00 | $11,227.72 | $21,937.51 |
| Year 3 | $336.00 | $8,565.42 | $1,713.08 | $15.00 | $10,629.50 | $32,567.01 |
| 3-YEAR TOTAL | $1,008.00 | $26,261.68 | $5,252.34 | $45.00 | $32,567.01 | $32,567.01 |

3-year recurring total: $32,567.01. Including the Year 1 one-time upfront pre-load of $1,726.46, the full 3-year outlay is $34,293.47 (₦55,555,429 est.).

5.  Deployment Options — Autoscale vs Reserved VM

This report is costed on a Reserved VM (fixed price, zero billing surprises). The table below compares both options so the finance team can make an informed choice.

| Feature | ⚡ Autoscale (PAYG) | 🖥 Reserved VM ✓ Used here |
| --- | --- | --- |
| Billing model | Variable — per compute second | Fixed monthly fee |
| Est. platform/month | ~$23–$32 | $28.00 |
| Est. platform/year | ~$276–$384 | $336.00 |
| Handles 2,000 users? | Yes — auto-scales on demand | Yes — 1 vCPU handles ~500 concurrent ✓ |
| Sunday service peak | Scales instantly, no config | Pre-sized for expected peak load |
| Quiet weekdays | Near-zero billing — idle ≈ free | Full cost even when idle |
| Predictability | Variable (±30% estimate) | 100% predictable — zero surprises ✓ |
| Database included? | Yes (Core — PostgreSQL) ✓ | Yes (Core — PostgreSQL) ✓ |
| Storage included? | Yes — 50 GB ✓ | Yes — 50 GB ✓ |
| Best for | Teams that track usage dashboards | Church finance teams preferring fixed bills ✓ |
| Recommended? | ✓ If you embrace monitoring | ✓ Recommended for church budgets |

💡  Potential annual saving by choosing Autoscale: $60–$120/year. For a church that values predictability over savings, the Reserved VM is the right default choice.

6.  Naira (₦) Cost Conversion

Primary figures are in USD. The table below converts key totals to Nigerian Naira at ₦1,620 per $1. Update the rate to the current CBN figure before submitting budgets.

| Cost Item | USD | NGN (@ ₦1,620/$1) |
| --- | --- | --- |
| Monthly recurring (Year 1) | $892.48 | ₦1,445,821 |
| Annual recurring (Year 1) | $10,709.78 | ₦17,349,850 |
| One-time upfront pre-load | $1,726.46 | ₦2,796,872 |
| First-year total | $12,436.25 | ₦20,146,722 |
| Year 2 annual | $11,227.72 | ₦18,188,912 |
| Year 3 annual | $10,629.50 | ₦17,219,796 |
| 3-year recurring total | $32,567.01 | ₦52,758,557 |
| 3-year total (incl. pre-load) | $34,293.47 | ₦55,555,429 |

Exchange rate disclaimer: NGN/USD fluctuates daily. Verify at cbn.gov.ng or Google before budget submission.

7. Budget Recommendations

| # | Recommendation |
| --- | --- |
| 1 | Purchase 2 months of Termii credit upfront ($1,726.46) on go-live day as a safety reserve. |
| 2 | Set a Termii low-balance alert at $863.23 in the dashboard to get notified before the account runs dry. |
| 3 | Use Replit Reserved VM (1 vCPU / 1 GB) for a fully predictable monthly platform bill. |
| 4 | Review actual vs estimated Termii usage every quarter. Negotiate a volume discount if SMS > 5,000/month. |
| 5 | Apply for WhatsApp Business API via Termii immediately — approval takes 2–4 weeks. |
| 6 | Set a calendar reminder 30 days before the custom domain expires to renew on time. |
| 7 | Budget $11,227.72 for Year 2 and $10,629.50 for Year 3 (growth + volume discount factored in). |

This document was generated from the Shepherd Connect Annual Cost Planner. Figures are estimates. Actual costs may vary with attendance, usage patterns, and exchange rates. Prepared for RCCG City of David · May 2026.